Project Planning Phase

Phase 1 – Requirement Analysis & Project Planning – Auto Ticket Classification using Flow Designer

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8882 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Phase | Phase 1 |
| Team Size | 5 |
| Maximum Marks | 5 Marks |

Team Members

| Team Leader | VIJAYALAKSHMI S |
| --- | --- |
| Team Member | TAMILMANI K |
| Team Member | UTHAYAMALIYA K |
| Team Member | VAISALI G |
| Team Member | Vishalini S |

Phase Objective

Identify the problem, understand the ticket-classification requirements, define user stories, prepare the product backlog, and plan the initial sprints for Auto Ticket Classification using Flow Designer.

Expected Deliverables

Problem statement and requirement list

Product backlog with user stories and story points

Initial sprint schedule and task allocation

Defined ticket categories, fields, and classification requirements

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Requirement / Epic | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement Analysis | USN-1 | As a service desk user, I can submit a support ticket with complete details so that it can be processed. | 3 | High | All members |
| Sprint-1 | Ticket Classification | USN-2 | As a support agent, I want incoming tickets to be classified automatically based on category and keywords. | 5 | High | Vijayalakshmi, Tamilmani |
| Sprint-1 | Data Preparation | USN-3 | As a project team, we can define ticket categories, fields, and sample records for classification. | 3 | Medium | Uthayamaliya, Vaisali |
| Sprint-2 | Flow Design | USN-4 | As an admin, I can define the Flow Designer logic and routing conditions for ticket classification. | 5 | High | All members |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 5 Days | 05 Oct 2026 | 09 Oct 2026 | — | — |
| Sprint-2 | 5 | 5 Days | 12 Oct 2026 | 16 Oct 2026 | — | — |

Velocity: Average velocity (AV) can be calculated as completed story points divided by sprint duration. For example, if 20 story points are completed in 10 working days, AV = 20 / 10 = 2 story points/day.

Burndown Chart: A burndown chart shows the amount of work remaining against time and can be updated at the end of each sprint.

References

ServiceNow Flow Designer documentation and Agile/Scrum project-planning practices.